## Slide 1
21CSC303J – SOFTWARE ENGINEERING AND PROJECT MANAGEMENT
UNIT II

## Slide 2: Requirements Engineering
The process of establishing the services that the
requires under
from a system which it operates
and the and is
customer constraints developed.
The requirements themselves are the descriptions of the system services and constraints that are generated during the requirements engineering process.
Purpose of Requirement analysis is to specify operational characteristics and constraints.
Software engineer is responsible for requirement analysis.

## Slide 3: TYPES OF SOFTWARE REQUIREMENTS
Software Requirements are mainly classified into three types:
Functional requirements
Non-functional requirements
Domain requirements

## Slide 4: FUNCTIONAL REQUIREMENTS
1. Functional Requirements
Definition: Functional requirements describe what the software should do. They define the functions or features that the system must have.
Examples:
User Authentication: The system must allow users to log in using a username and password.
Search Functionality: The software should enable users to search for products by name or category.
Report Generation: The system should be able to generate sales reports for a specified date range.
Explanation: Functional requirements specify the actions that the software needs to perform. These are the basic features and functionalities that users expect from the software.

## Slide 5: NON FUNCTIONAL REQUIREMENTS
2. Non-functional Requirements
Definition: Non-functional requirements describe how the software performs a task rather than what it should do. They define the quality attributes, performance criteria, and constraints and security aspects of a system.
Examples:
Performance: The system should process 1,000 transactions per second.
Usability: The software should be easy to use and have a user-friendly interface.
Reliability: The system must have 99.9% uptime.
Security: Data must be encrypted during transmission and storage.
Explanation: Non-functional requirements are about the system’s behavior, quality, and constraints. They ensure that the software meets certain standards of performance, usability, reliability, and security.

## Slide 6: DOMAIN REQUIREMENTS
3. Domain Requirements
Definition: Domain requirements are specific to the domain or industry in which the software operates. They include terminology, rules, and standards relevant to that particular domain.
Examples:
Healthcare: The software must comply with HIPAA regulations for handling patient data.
Finance: The system should adhere to GAAP standards for financial reporting.
E-commerce: The software should support various payment gateways like PayPal, Stripe, and credit cards.
Explanation: Domain requirements reflect the unique needs and constraints of a particular industry. They ensure that the software is relevant and compliant with industry-specific regulations and standards.

## Slide 7: functional and Non-Functional Requirements -Summary
Functional requirements
  Statements of services the system should provide, how the system should react to particular inputs and how the system shpuld behave in particular situations.
  May state what the system should not do.
Non-functional requirements
Constraints on the services of functions offered by the system such as timing constraints, constraints on the development process, standards, etc.
Domain requirements
  Constraints on the system from the domain of operation

## Slide 8: Level of the requirements
High level: Business requirement
  Business view: Why is the project needed?
Mid level: User requirements
  User view: What do users need the system do?
Detailed: System requirements
  System view: What does the system need to do?
High-level requirements cascade down to specific detail

## Slide 9: Classification
Solution requirements: Solution requirements describe the characteristics that a product must have to meet the needs of the stakeholders and the business itself.
  Non-functional requirements describe the general characteristics of a system. They are also known as quality attributes.
  Functional requirements describe how a product must behave, what its features and functions.

## Slide 10: Other classifications of software requirements
1.User requirements: These requirements describe what the end-user wants from the software system. User requirements are usually expressed in natural language and are typically gathered through interviews, surveys, or user feedback.
System requirements: These requirements specify the technical characteristics of the software system, such as its architecture, hardware requirements, software components, and interfaces. System requirements are typically expressed in technical terms and are often used as a basis for system design.
Business requirements: These requirements describe the business goals and objectives that the software system is expected to achieve. Business requirements are usually expressed in terms of revenue, market share, customer satisfaction, or other business metrics.

## Slide 11: Other classifications of software requirements
Regulatory requirements: These requirements specify the legal or regulatory standards that the software system must meet. Regulatory requirements may include data privacy, security, accessibility, or other legal compliance requirements.
Interface requirements: These requirements specify the interactions between the software system and external systems or components, such as databases, web services, or other software applications.
Design requirements: These requirements describe the technical design of the software system. They include information about the software architecture, data structures

## Slide 12: Advantages of classifying software requirements
1.Better organization: Classifying software requirements helps organize them into groups that are easier to manage, prioritize, and track throughout the development process.
Improved communication: Clear classification of requirements makes it easier to communicate them to stakeholders, developers, and other team members. It also ensures that everyone is on the same page about what is required.
Increased quality: By classifying requirements, potential conflicts or gaps can be identified early in the development process. This reduces the risk of errors, omissions, or misunderstandings, leading to higher-quality software.
Improved traceability: Classifying requirements helps establish traceability, which is essential for demonstrating compliance with regulatory or quality standards.

## Slide 13: Disadvantages of classifying software requirements
1.Complexity: Classifying software requirements can be complex, especially if there are many stakeholders with different needs or requirements. It can also be time-consuming to identify and classify all the requirements.
Rigid structure: A rigid classification structure may limit the ability to accommodate changes or evolving needs during the development process. It can also lead to a siloed approach that prevents the integration of new ideas or insights.
Misclassification: Misclassifying requirements can lead to errors or misunderstandings that can be costly to correct later in the development process.

## Slide 14: Functional requirements
Requirements are usually written in text, may
also be visuals, common formats and documents:
  Software requirements specification document
  Use cases
  User stories
  Work Breakdown Structure (WBS) (functional
decomposition)
  Prototypes
  Models and diagrams

## Slide 15: Software requirement document(SRD)
SOFTWARE REQUIREMENT DOCUMENT:
A software requirement document (SRD) example in software engineering could be a document detailing the functionalities of an online shopping cart system, including features like user login, product browsing, adding items to a cart, checkout process with payment integration, order tracking, and the ability to manage shipping addresses, all while specifying performance criteria like response times and security protocols for user data.
Key elements of this example SRD:
Executive Summary:
A brief overview of the system, its purpose, target users, and key functionalities

## Slide 16: Software requirement document
System Scope:
  What the system will do (e.g., online shopping cart for retail products).
  What the system will not do (e.g., inventory management, manufacturing process).
Functional Requirements:
  User Registration/Login:
    Users must be able to create accounts with username, password, and email.
    Secure login process with password complexity rules.
  Product Browsing:
    Display products with clear descriptions, images, and pricing.
    Filtering and sorting options (by category, price, brand).

## Slide 17: Software requirement document
  Add to Cart:
    Ability to add multiple items to a virtual shopping cart.
    Update quantity of items in the cart.
  Checkout:
    Select shipping address.
    Choose payment method (credit card, debit card, PayPal).
    Review order details before finalizing.
  Order Tracking:
View order status with tracking updates

## Slide 18: Software requirement document
Non-Functional Requirements:
  Performance:
    Page load time under 3 seconds.
    Ability to handle high concurrent user traffic.
  Security:
    Data encryption for sensitive information (payment details).
    User authentication to prevent unauthorized access.
  Usability:
    Intuitive user interface design.
    Responsive design for different screen sizes.
  Compatibility:
    Support for major web browsers.

## Slide 19: Software requirement document
System Interfaces:
  Integration with payment gateway API.
  Integration with inventory management system (if applicable).
Constraints:
  Development timeline.
  Budget limitations.

## Slide 20: Summary of SRS document
SRS –Software Requirement Specification
The SRS contains descriptions of functions and capabilities that the product must provide also defines constraints and assumptions.
SRS must include the following sections:
  Purpose. Definitions, system overview, and background.
  Overall description. Assumptions, constraints,
business rules, and product vision.
  Specific requirements. System attributes, functional
requirements, database requirements.

## Slide 21: Use cases
Use cases - Use cases describe the interaction between the system and external users that leads to achieving particular goals.
Each use case includes three main elements:
  Actors. These are the users outside the system that interact with the system.
  System. The system is described by functional requirements that define an intended behaviour of the product.
  Goals. The purposes of the interaction between the users and the system are outlined as goals.
Formats: Diagram or specification

## Slide 22: User stories
User story - documented description of:
  a software feature seen from the end-user perspective.
  what exactly the user wants the system to do.
User stories must be accompanied by acceptance criteria, the conditions that the product must satisfy to be accepted by a user.
INVEST quality model for User stories —
  Independent, Negotiable, Valuable, Estimable, Small and Testable

## Slide 23: Functional decomposition (WBS)
WBS stands for Work Breakdown structure.
WBS is visual document that illustrates how complex processes break down into their simpler components.
WBS is an effective approach to allow for an independent analysis of each part.
WBS also helps capture the full picture of the project.

## Slide 24: Software prototypes
Software prototypes - umbrella term for different forms of early stage deliverables that show how requirements must be implemented.
Traditionally, prototypes represent how the solution will work and give examples of how users will interact with it to accomplish their tasks.
Prototypes can be cheap and fast visual representations of requirements (throwaway prototypes) or more complex ones (evolutionary prototypes)

## Slide 25: Non-functional requirements
Non-functional requirements describe how a system must behave and establish constraints of its functionality.
This type of requirements is also known as the system's quality attributes
Huge Impact on end user expirience

## Slide 26: Typical non-functional requirements
Usability - Efficiency of use, Intuitiveness
Security - authorization, data privacy
Reliability — recovery, failover,
Performance - responsiveness of the system,
Availability - up/down, notification,
Scalability - more data/users without negative influence on its performance

## Slide 27: Summary of Requirements
All the software projects include the information that describe the product and project goals.
High-quality SRS will facilitate the optimization of the development process.
Software requirement specifications answer all developer's questions about the product that are required to start the work.
The functional specification is approved by the client and ensures that developers are building what the customer wants.

## Slide 28: INTERFACE SPECIFICATION
In software engineering, an interface specification is a document that describes how different parts of a software system should communicate with each other. It's a contract that ensures that the various parts of a software system work together seamlessly.

## Slide 29: INTERFACE SPECIFICATION TEMPLATE
1.. Introduction
1.1Document Purpose
1.2Product Overview
1.3Operating Environment
1.4 References
1.5Assumptions
2.Interface Diagrams
3.Data Interfaces
Interface ID 1
Overview
Data Types
Interface File Formats
Communication Protocol

## Slide 30: INTERFACE SPECIFICATION TEMPLATE
4.Software Interfaces
Interface ID 1
Overview
Interface Specification
Timing Issues
Communication Protocol
5.Hardware Interfaces
Interface ID 1
<Instead of actually saying “Interface ID 1” state the unique identifier and name for the interface. Repeat this section for each discretely labeled hardware interface.>
Overview
Connection
Data and Control Flow

## Slide 31: INTERFACE SPECIFICATION TEMPLATE
6.User Interfaces
Standards and conventions to follow for the user interface, such as a product family user interface style guide, screen labeling conventions, text font and style conventions, function and shortcut key assignments, color schemes, branding, and specifications for standard types of dialog elements or controls, such as comment boxes, forms, error messages, and so forth.
User interface architecture, showing the major dialog elements (screens, pages, forms, menus, dialog boxes, line prompts) and the permitted navigation connections between them. A dialog map is a specialized type of state-transition diagram that works well for depicting user interface architecture (Wiegers, Karl E. Software Requirements, 2nd Edition, Microsoft Press, 2003).
Screen layouts for individual user interface displays, including field positions and characteristics, allowed values for fields, values for drop-down lists, defaults, validations to perform on entered data, inter-field relationships, and so forth.>

## Slide 32: Requirements Engineering
Requirements engineering tasks:
Inception
Elicitation Elaboration Negotiation
- Specification
- Validation
Requirements Management

## Slide 33: The Problems with our Requirements Practices
We have trouble understanding the requirements
that we do acquire from the customer
We often record requirements in a disorganized
manner
We spend far too little time verifying what we do record
Most importantly, we fail to establish a solid foundation for the system or software that the user wants built

## Slide 34: The Problems with out Requirements Practices (continued)
Many software developers argue that
  Building software is so compelling that we want to jump right in (before having a clear understanding of what is needed)
  Things will become clear as we build the software
  Project stakeholders will be able to better understand what they need only after examining early iterations of the software
  Things change so rapid!v that requirements engineering is a waste
of time
  The bottDl I line is producing a working program and that all else is
secondary
All of these arguments contain some truth, especially for small projects that take less than two or three month to complete
° However, as software grows in size and complexity, these arguments begin to break down and can lead to a failed software project

## Slide 35: Solution: Requirements Engineering

## Slide 36: Requirements Engineering Tasks
Seven distinct tasks
  Inception
Elicitation
  Elaboration
  Negotiation
  Specification
  Validation
  Requirements Management
Some of these tasks may occur In parallel and all are
adapted to the needs of the project
All strive to define what the customer wants
All serve to establish a solid foundation for the design and construction of the software

## Slide 37
Requirements Engineering Tasks

## Slide 38: Inception Task
During inception, the requirements engineer asks a set
of questions to establish...
° A basic understanding of the problem
  The people who want a solution
  The nature of the solution that is desired
  The effectiveness of preliminary communication and collaboration between the customer and the dRveloper
Through these questions, the requirements engineer
needs to...
  Identify the stakeholders
  Recognize multiple viewpoints
° Work toward collaboration(give and take policy)
  Initiate the communication

## Slide 39: The First Set of Questions
These questions locus on the customer, other stakeholders,
the overall goats. and the benefits
Who is behind the request for this work?
Who will use the solution?
What will be the economic benefit of a
successful solution?
Is there another source for the solution that
you need*

## Slide 40: The Next Set of Questions
better riiideistandiiig of the problem and allow ltte customer to voice lais or her perceptions about a solution
How would you characterize ”good” output that would be generated by a successful solution?
What problem(s) will this solution address?
Can you show me (or describe) the business
environment in which the solution will be used?

## Slide 42: Elicitation Work Products
The work products w'ill ›'ary depending on the system, but siiould
A statement of need and feasibility
A bounded statement of scope for the system or product
A list of customers, users, and other stakeholders who participated in requirements elicitation
A description of the system's technical environment
A list of requirements (organized by function) and the domain constraints that apply to each
° A set of preliminary usage scenarios (in the form of use cases) that provide insight into the use of the system or product under different operating conditions
Any prototypes developed to better define requirements
11

## Slide 43: Elicitation Task
Eliciting requirements is difficult because of
  Problems of scope in identifying the boundaries of the system or specifying too much technical detail rather than overall system objectives
what is wanted, what the problem domain is, and what the computing environment can handle (Information that is bE'lievE'd to be "obvious" is often omitted)
Problems of volatility because the
requirements change over
time
Elicitation may be accomplished through tWD BCtivities
  Collaborative requirements gathering
  Quality function deployment

## Slide 44: Basic Guidelines of Collaborative Requirements Gathering
Meetings are conducted and attended by both software
engineers, customers, and other interested stakeholders
Rules for preparation and participation are established
An agenda is suggested that is formal enough to cover all important points but informal enough to encourage the free flow of ideas
A "facilitator" (customer, developer, or outsider) controls the meeting
The goal Is to identify the problem, propose elements of the solution, negotiate different approaches, and specify a preliminary set of solution requirements

## Slide 45: Quality Function Deployment
This is a technique that translates the needs of the
customer into technical requirements for software
It emphasizes an understanding of what is valuable to the customer and then deploys these vaiues throughout the engineering process through functions, information, and tasks
° It identifies three types of requirements
° Normal requirements: These requirements are the objectives and goals stated for a product or system during meetings with the customer
  Expected requirements: These requirements are implicit to the product or system and may be so fundamental that the customer does nDt explicitly state them
  Exciting Requirements: These requirements are for features that go beyond the customer's expectations and prove to be very satisfying when present

## Slide 46: Elaboration Task
During elaboration, the software engineer takes the information obtained during inception and elicitation and begins to expand and refine it
Elaboration focuses on developing a refined technical model of software functions, features, and constraints
° It is an analysis modeling task
° Use cases are developed
  Domain classes are identified along with their attributes and
relationships
° State machine diagrams are used to capture the life on an object
The end result is an analysis model that defines the functional, informational, and behavioral model of the problem

## Slide 47: Developing Use Cases
Step One — Define the set of actors that will be involved in the story
  Actors are peDple, devices, Dr other systems that use the system or product within the context of the function and behavior that is to be described
  Actors are anything that communicate with the system or product
and that are external to the system itself
Step Two — Develop use cases, where each one answers a set of questions

## Slide 48: questions Commonly Answered
Who is the primary actor(s), the secondary actor(s)?
What are thE' BCtor's goals?
What preconditions should exist before the scenario begins?
What main tasks or functions are performed by the actor3
What exceptions might bE' considE'red as the scenario is described?
What variations in the actor‘s interaction are possible?
What system information will the actor acquire, produce, or
change?
Wi I the actor have to inform the system about changes in the
external environment?
What information does the actor desire from the system?
Does thR 8Ctor WtSh to be informed about unexpected changes?

## Slide 49
Inception
Elcitaflon
Nagc›tiation
Validation

## Slide 50: Negotiation Task
During negotiation, the software engineer reconciles the conflicts between what the customRr wants and what can be achieved given limited business resources
Requirements are ranked (i.e., prioritized) by the customers, users, and other stakeholders
Risks associated with each requirement are identified and analyzed
Rough guesses of development effort are made and used to assess the impact of each requirement on project cost and delivery time
Using an iterative approach, requirements are eliminated, combined and/or modified so that each party achieves some measure of satisfaction

## Slide 51: Specification Task
A specification is the final work product produced by the
requirements engineer
It is normally in the form of a software requirements specification
It serves as the foundation for subsequent software
engineering activities
° It describes the function and performance of a computer- based system and the constraints that will govern its development
It formalizes requirements of the proposed software in
bDth a graphical and textual format

## Slide 52: Typical Contents of a Software
Requirements Specification
Requirements
Software requirements grouped by capabilities (i.e., functions, objects)
° Software external interface requirements
Software internal interface requirements
Software internal data requirements
Other software requirements (safety, security, privacy, environment, hardware, software, communications, quality, personnel, training, logistics, etc.)
Design and implementation constraints
Qualification provisions to ensure each requirement has
been met
  Demonstration, test, analysis, inspection, etc.

## Slide 53: Validation Task
° During validation, the work products produced as a result of requirements engineering are assessed for quality
The specification is examined to ensure that
  all software requirements have been stated unambiguously
° inconsistencies, omissions, and errors have been detected and corrected
  the work products conform to the standards established for the process, the project, and the product
The formal technical review serves as the primary
requirements validation mechanism
  Members include software engineers, customers, users, and other stakeholders

## Slide 54: questions to ask when
Validating Requirements
Is each requirement consistent with the overall objective
for the system/product?
Have all requirements been specified at the proper level?
That is, do some requirements provide a level of technical
detail that is inappropriate at this stage?
° Is each requirement unambiguous?
Does each requirement have attribution? That is, is a source (generally, a specific individual) noted for each requirement?
( irioru tin next sfide)

## Slide 55: Questions - Validating Requirements
Do any requirements conflict with other requirements?
Is each requirement achievable in the technical environment
that will house the system or prDduct?
Is each requirement tR5table, once implemented?
  Approaches: Demonstration, actual test, analysis, or inspection
Does the requirements model properly reflect the information, function, and behavior of the system to be built?
Has the requirements model been ”partitioned” in a way that exposes progressively more detailed information about the system?

## Slide 56: Requirements Management Task
During requirements management, the project team performs a set of activities to identify, control, and track requirements and changes to the requirements at any time as the project proceeds
Each requirement is assigned a unique identifier
The requirements are then placed into one or more traceability tables
° These tables may be stored in a database that relate features, sources, dependencies, subsystems, and interfaces to the requirements
A requirements traceability table is also placed at the end of the software requirements specification

## Slide 57
REQUIREMENTS ENGINEERING STEPS

## Slide 58
FEASIBILTY STUDY
Any proposed project or plan in the initial design phase must include a feasibility study.
It is done to assess the viability of a project being considered or an existing piece of software the company uses. It can help recognize and evaluate the risks and opportunities in the environment, the resources required for the project, and the likelihood of success.
Regarding software development, the feasibility study ensures that every little detail of the project's or software's viability is examined.
The Software Project Management Process consists of four steps at this feasibility study stage. Technically speaking, a feasibility study can assist you in conducting multiple analyses to determine whether the software will survive the market. This feasibility study aids in developers' proper understanding of the product, including development, implementation, project contribution to the organization, etc. Companies are also free to use industry experts' software development services.

## Slide 59
FEASIBILTY STUDY
key Aspects of Feasibility Study in Software Engineering
Here are the key aspects typically covered in a feasibility study in software engineering:
Technical Feasibility: This aspect assesses whether the proposed software project is technically possible with the available technology, resources, and expertise. It considers software development tools, hardware requirements, integration with existing systems, and potential technical challenges.
Operational Feasibility: Operational feasibility evaluates whether the software will fit smoothly into the organization's existing processes and whether users can adapt. It considers factors like user training, change management, and the impact on daily operations.

## Slide 60
FEASIBILTY STUDY
3.Economic Feasibility: This part of the study focuses on the financial aspects of the project. It includes a cost-benefit analysis to determine if the project is economically viable. This analysis involves estimating the development costs, maintenance costs, potential benefits, and return on investment (ROI). It helps stakeholders understand whether the project is financially justified.
4. Scheduling Feasibility: Scheduling feasibility assesses whether the project can be completed within the required timeframe. It considers factors like project scope, resource availability, and potential risks that might impact the project schedule.

## Slide 61
FEASIBILTY STUDY
5. Legal and Regulatory Feasibility: This examines whether the proposed software project complies with legal and regulatory requirements. It may involve data privacy, intellectual property rights, and industry-specific regulations.
6. Market Feasibility (if applicable): For commercial software projects, market feasibility examines whether there is a demand for the proposed software in the target market. It involves market research, competition analysis, and potential market adoption.

## Slide 62
FEASIBILTY STUDY
The outcome of a feasibility study can be one of the following:
Go Decision: If the study concludes that the project is feasible regarding technical, operational, economic, scheduling, and legal aspects, the project can proceed to the next phase.
No-Go Decision: If the study determines that the project is not feasible or too risky, it may lead to a decision to abandon the project or revise its scope.
Revised Scope Decision: In some cases, the study may reveal that the original project scope needs modification to increase feasibility. In this case, stakeholders may refine the project's goals and constraints.

## Slide 63: PROJECT ESTIMATION
PROJECT PLANNING TASK 1
PROJECT PLANNING TASK 2

## Slide 64: Project Planning Task Set-I
 Establish project scope
 Determine feasibility
 Analyze risks
 Define required resources
 Determine require human resources
 Define reusable software resources
 Identify environmental resources

## Slide 65: Project Planning Task Set-II
 Estimate cost and effort
 Decompose the problem
 Develop two or more estimates using size, function points, process tasks or use-cases
 Reconcile the estimates
 Develop a project schedule
  Establish a meaningful task set
Define a task network
Use scheduling tools to develop a timeline chart
Define schedule tracking mechanisms

## Slide 66: Estimation
 Estimation of resources, cost, and schedule for a software engineering effort requires
 experience
 access to good historical information (metrics)
 the courage to commit to quantitative predictions when qualitative information is all that exists
 Estimation carries inherent risk and this risk leads to uncertainty

## Slide 67: Write it Down!
Software Project Plan
Project Scope Estimates Risks Schedule
Control strategy

## Slide 68: To Understand Scope ...
 Understand the customers needs
 understand the business context
 understand the project boundaries
 understand the customer’s motivation
 understand the likely paths for change
 understand that ...
Even when you understand, nothing is guaranteed!

## Slide 69: What is Scope?
 Software scope describes
 the functions and features that are to be delivered to end-users
 the data that are input and output
 the “content” that is presented to users as a consequence of using the software
 the performance, constraints, interfaces, and reliability that bound the system.
 Scope is defined using one of two techniques:
 A narrative description of software scope is developed after communication with all stakeholders.
 A set of use-cases is developed by end-users.

## Slide 70: Resources
project
people
skills
number
location
reusable software
OTS
components
full-experience components
new components
part.-experience components
environment
hardware
software tools
network resources

## Slide 71: Reusable Software Resources
Component based software Engineering emphasizes reusability – creation and reuse of software building blocks called as components
Four software resource categories
  Off – the shelf components : acquired from 3rd party
  Full – Experienced components : Existing specifications , design , code or test data developed for past projects – related to current project with substantial modification. Current team have full experience

## Slide 72
  Partial experience components : Existing specifications , design , code or test data developed for past projects – related to current project with substantial modification. Current team have limited experience
  New Components : Need to be built by the software team specifically for the needs of the current project

## Slide 73: Project Estimation
 Project scope must be understood
 Elaboration (decomposition) is necessary
 Historical metrics are very helpful
 At least two different techniques should be used
 Uncertainty is inherent in the process

## Slide 74: Estimation Techniques
 Wait till the end!!
 Past (similar) project experience
 Conventional estimation techniques
 task breakdown and effort estimates
 size (e.g., Function Points) estimates
 Empirical models
 Automated tools

## Slide 75: Estimation Accuracy
 Predicated on …
 the degree to which the planner has properly estimated the size of the product to be built
 the ability to translate the size estimate into human effort, calendar time, and dollars (a function of the availability of reliable software metrics from past projects)
 the degree to which the project plan reflects the abilities of the software team
 the stability of product requirements and the environment that supports the software engineering effort.

## Slide 76: Conventional Methods: LOC/FP Approach
 compute lines of code (LOC) using estimates of information domain values
 Computes function points (FP), information domain values
 use historical data to build estimates for the project
 Example: Computer-Aided Design application for mechanical components
 Apply LOC and FP to this software

## Slide 77: Example: LOC Approach
Average productivity for systems of this type = 620 LOC/pm.
Burdened labor rate =$8000 per month, the cost per line of code is approximately $13.
Based on the LOC estimate and the historical productivity data, the total estimated project cost is 33,200*620 = $431,000 and the estimated effort is 54 person-months.

## Slide 78: Example: FP Approach
The estimated number of FP is derived:
FPestimated = count-total * [0.65 + 0.01 * S (Fi)]
FPestimated = 375 organizational average productivity = 6.5 FP/pm.
burdened labor rate = $8000 per month, approximately $1230/FP.
Based on the FP estimate and the historical productivity data, total estimated project cost is $461,000 and estimated effort is 58 person-months.

## Slide 79: Process-Based Estimation
Obtained from “process framework”
 | framework activities
application functions | Effort required to accomplish each framework activity for each application function

## Slide 80: Process based Estimation
Base the estimate on the process that will be used
Process is decomposed into small set of tasks and the effort required to accomplish each task.
Process-based estimation begins with a delineation of software functions obtained from the project scope
Functions and related process activities are melded and effort estimation is done

## Slide 81: Process-Based Estimation Example
Activity | CC | Planning | Risk Analysis | Engineering |  | Construction Release |  | CE | Totals
Task |  |  |  | analysis | design | code | test |  | 
Function |  |  |  |  |  |  |  |  | 
UICF |  |  |  | 0.50 | 2.50 | 0.40 | 5.00 | n/a | 8.40
2DGA |  |  |  | 0.75 | 4.00 | 0.60 | 2.00 | n/a | 7.35
3DGA |  |  |  | 0.50 | 4.00 | 1.00 | 3.00 | n/a | 8.50
CGDF |  |  |  | 0.50 | 3.00 | 1.00 | 1.50 | n/a | 6.00
DSM |  |  |  | 0.50 | 3.00 | 0.75 | 1.50 | n/a | 5.75
PCF |  |  |  | 0.25 | 2.00 | 0.50 | 1.50 | n/a | 4.25
DAM |  |  |  | 0.50 | 2.00 | 0.50 | 2.00 | n/a | 5.00
Totals | 0.25 | 0.25 | 0.25 | 3.50 | 20.50 | 4.50 | 16.50 |  | 46.00
% effort | 1% | 1% | 1% | 8% | 45% | 10% | 36% |  | 
CC = customer communication CE = customer evaluation
Based on an average burdened labor rate of $8,000 per month, the total estimated project cost is $368,000 and the estimated effort is 46 person-months.

## Slide 82: Estimation with Use-Cases
use cases scenarios pages 6
10
5
10
20
6
6
8
5
scenarios pages LOC
12 5 560
16 8 3100
10 6 1650
LOC estimate
3,366
31,233
7,970
e subsystem
subsystem group e subsystem group
stimate
42,568
User interface subsystem Engineering subsystem group Infrastructure subsystem group
Total LOC estimate
Using 620 LOC/pm as the average productivity for systems of this type and a burdened labor rate of $8000 per month, the cost per line of code is approximately $13. Based on the use- case estimate and the historical productivity data, the total estimated project cost is $42,568*13 = $552,000 and the estimated effort is 68 person-months.
Use cases provide software team with insight into software scope and requirements.
Problem :
They represent an external view of the software and can therefore be written at many
different levels of abstraction. They do not address the complexity of the functions and features

## Slide 83: Empirical Estimation Models
General form:
exponent effort = tuning coefficient * size
usually derived as person-months of effort required
either a constant or
a number derived based on complexity of project
usually LOC but may also be function point
empirically derived

## Slide 84: The Software Equation
A dynamic multivariable model that assumes a specific distribution pf effort over life of a Software project
E = [LOC x B0.333/P]3 x (1/t4)
where
E = effort in person-months or person-years t = project duration in months or years
B = “special skills factor”
P = “productivity parameter”
Model derived from productivity data collected over 4000 contemporary software projects

## Slide 85: COCOMO
The Constructive Cost Model (COCOMO) is a software cost estimation model that helps predict the effort, cost, and schedule required for a software development project. Developed by Barry Boehm in 1981, COCOMO uses a mathematical formula based on the size of the software project, typically measured in lines of code (LOC).
The key parameters that define the quality of any software product, which are also an outcome of COCOMO, are primarily effort and schedule:
1.Effort: Amount of labor that will be required to complete a task. It is measured in person-months units.
2.Schedule: This simply means the amount of time required for the completion of the job, which is, of course, proportional to the effort put in. It is measured in the units of time such as weeks, and months.

## Slide 86: Types of Projects in the COCOMO Model
In the COCOMO model, software projects are categorized into three types based on their complexity, size, and the development environment. These types are:
Organic: A software project is said to be an organic type if the team size required is adequately small, the problem is well understood and has been solved in the past and also the team members have a nominal experience regarding the problem.

## Slide 87
2.Semi-detached: A software project is said to be a Semi-detached type if the vital characteristics such as team size, experience, and knowledge of the various programming environments lie in between organic and embedded. The projects classified as Semi-Detached are comparatively less familiar and difficult to develop compared to the organic ones and require more experience better guidance and creativity. Eg: Compilers or different Embedded Systems can be considered Semi-Detached types.
3.Embedded: A software project requiring the highest level of complexity, creativity, and experience requirement falls under this category. Such software requires a larger team size than the other two models and also the developers need to be sufficiently experienced and creative to develop such complex models.

## Slide 88: Comparison of these three types of Projects in COCOMO Model
Aspects | Organic | Semidetached | Embedded
Project Size | 2 to 50 KLOC | 50-300 KLOC | 300 and above KLOC
Complexity | Low | Medium | High
Team Experience | Highly experienced | Some experienced as well as inexperienced staff | Mixed experience, includes experts
Environment | Flexible, fewer constraints | Somewhat flexible, moderate constraints | Highly rigorous, strict requirements
Effort Equation | E = 2.4(400)1.05 | E = 3.0(400)1.12 | E = 3.6(400)1.20
Example | Simple payroll system | New system interfacing with existing systems | Flight control software

## Slide 89: COCOMO MODEL
Detailed Structure of COCOMO Model
Detailed COCOMO incorporates all characteristics of the intermediate version with an assessment of the cost driver’s impact on each step of the software engineering process. The detailed model uses different effort multipliers for each cost driver attribute. In detailed COCOMO, the whole software is divided into different modules and then we apply COCOMO in different modules to estimate effort and then sum the effort.

## Slide 90: SIX PHASES OF COCOMO MODEL

## Slide 91: SIX PHASES OF COCOMO MODEL
Planning and requirements: This initial phase involves defining the scope, objectives, and constraints of the project. It includes developing a project plan that outlines the schedule, resources, and milestones
System design: : In this phase, the high-level architecture of the software system is created. This includes defining the system’s overall structure, including major components, their interactions, and the data flow between them.
Detailed design: This phase involves creating detailed specifications for each component of the system. It breaks down the system design into detailed descriptions of each module, including data structures, algorithms, and interfaces.

## Slide 92: SIX PHASES OF COCOMO MODEL
4.Module code and test: This involves writing the actual source code for each module or component as defined in the detailed design. It includes coding the functionalities, implementing algorithms, and developing interfaces.
5.Integration and test: This phase involves combining individual modules into a complete system and ensuring that they work together as intended.
6.Cost Constructive model: The Constructive Cost Model (COCOMO) is a widely used method for estimating the cost and effort required for software development projects.

## Slide 93: IMPORTANCE OF COCOMO MODEL
Cost Estimation: To help with resource planning and project budgeting, COCOMO offers a methodical approach to software development cost estimation.
Resource Management: By taking team experience, project size, and complexity into account, the model helps with efficient resource allocation.
Project Planning: COCOMO assists in developing practical project plans that include attainable objectives, due dates, and benchmarks.
Risk management: Early in the development process, COCOMO assists in identifying and mitigating potential hazards by including risk elements.
Support for Decisions: During project planning, the model provides a quantitative foundation for choices about scope, priorities, and resource allocation.
Benchmarking: To compare and assess various software development projects to industry standards, COCOMO offers a benchmark.
Resource Optimization: The model helps to maximize the use of resources, which raises productivity and lowers costs.

## Slide 94: TYPES OF COCOMO MODEL
There are three types of COCOMO Model:
Basic COCOMO Model
Intermediate COCOMO Model
Detailed COCOMO Model

## Slide 95: TYPES OF COCOMO MODEL
1. Basic COCOMO Model
The Basic COCOMO model is a straightforward way to estimate the effort needed for a software development project. It uses a simple mathematical formula to predict how many person-months of work are required based on the size of the project, measured in thousands of lines of code (KLOC).
It estimates effort and time required for development using the following expression:
E = a*(KLOC)b PM
Tdev = c*(E)d
Person required = Effort/ Time
Where,
E is effort applied in Person-Months
KLOC is the estimated size of the software product indicate in Kilo Lines of Code
Tdev is the development time in months
a, b, c are constants determined by the category of software project given in below table.
The above formula is used for the cost estimation of the basic COCOMO model and also is used in the subsequent models. The constant values a, b, c, and d for the Basic Model for the different categories of the software projects are:

## Slide 96
Software Projects | a | b | c | d
Organic | 2.4 | 1.05 | 2.5 | 0.38
Semi-Detached | 3.0 | 1.12 | 2.5 | 0.35
Embedded | 3.6 | 1.20 | 2.5 | 0.32

## Slide 97: COCOMO MODEL
The effort is measured in Person-Months and as evident from the formula is dependent on Kilo-Lines of code. The development time is measured in months.
These formulas are used as such in the Basic Model calculations, as not much consideration of different factors such as reliability, and expertise is taken into account, henceforth the estimate is rough.

## Slide 98: EXAMPLE FOR COCOMO MODEL
Example of Basic COCOMO Model
Suppose that a Basic project was estimated to be 400 KLOC (kilo lines of code). Calculate effort and time for each of the three modes of development. All the constants value provided in the following table:
Solution
From the above table we take the value of constant a,b,c and d.
For organic mode,
  effort = 2.4 × (400)1.05 ≈ 1295 person-month.
  dev. time = 2.5 × (1295)0.38 ≈ 38 months.
For semi-detach mode,
  effort = 3 × (400)1.12 ≈ 2462 person-month.
  dev. time = 2.5 × (2462)0.35 ≈ 38 months.
For Embedded mode,
  effort = 3.6 × (400)1.20 ≈ 4772 person-month.
  dev. time = 2.5 × (4772)0.32 ≈ 38 months.

## Slide 99: COCOMO-II
 COCOMO II is actually a hierarchy of estimation models that address the following areas:
Application composition model. Used during the early stages of software engineering, when prototyping of user interfaces, consideration of software and system interaction, assessment of performance, and evaluation of technology maturity are paramount.
Early design stage model. Used once requirements have been stabilized and basic software architecture has been established.
Post-architecture-stage model. Used during the construction of the software.
 Empirical model that relies on size information

## Slide 100: COCOMO II MODEL
COCOMO-II is the revised version of the original COCOMO (Constructive Cost Model) and is developed at University of Southern California. It is the model that allows one to estimate the cost, effort and schedule when planning a new software development activity.
It consists of three sub-models:
1. End User Programming: Application generators are used in this sub-model. End user write the code by using these application generators. Example – Spreadsheets, report generator, etc.
2. Intermediate Sector : (a). Application Generators and Composition Aids – This category will create largely prepackaged capabilities for user programming. Their product will have many reusable components. Typical firms operating in this sector are Microsoft, Lotus,Oracle, IBM, Borland, Novell.
(b). Application Composition Sector – This category is too diversified and to be handled by prepackaged solutions. It includes GUI, Databases, domain specific components such as financial, medical or industrial process control packages. (c). System Integration – This category deals with large scale and highly embedded systems. 3. Infrastructure Sector: This category provides infrastructure for the software development like Operating System, Database Management System, User Interface Management System, Networking System, etc..

## Slide 101: COCOMO II MODEL
Stages of COCOMO II 1.
Stage-I: It supports estimation of prototyping. For this it uses Application Composition Estimation Model. This model is used for the prototyping stage of application generator and system integration.
2. Stage-II: It supports estimation in the early design stage of the project, when we less know about it. For this it uses Early Design Estimation Model. This model is used in early design stage of application generators, infrastructure, system integration.
3. Stage-III: It supports estimation in the post architecture stage of a project. For this it uses Post Architecture Estimation Model. This model is used after the completion of the detailed architecture of application generator, infrastructure, system integration.

## Slide 102: DIFFERENCE BETWEEN COCOMO I AND COCOMO II MODEL
Features | COCOMO 1 | COCOMO 2
Full Forms | COCOMO 1 is an abbreviation for Constructive Cost Model 1. | COCOMO 2 is an abbreviation for Constructive Cost Model 2.
Utilization Models | It is utilized in the waterfall model of SDLC. | It is useful in quick development, non-sequential, and reuses software models.
Basic | It is based on the linear reuse formula. | It is based on the non-linear formula.
Estimation Precision | It offers estimates of the effort and timeline. | It offers estimates that are one standard deviation from the most common estimate.
Size of program statements | The program's size is indicated in code lines. | It has extra factors for expressing software size, including lines of code, object points, and function points.
Model framework | The requirements given to the software come first in the development process. | It utilizes the spiral type of development.
Effort equation's exponent | The 3 development methods define the exponent of the effort equation. | The 5 scale methods define the exponent of the effort equation.
Sub models | It has 3 submodels. | It has 4 submodels.
Cost Drivers | It utilizes 15 cost drivers. | It utilizes 17 cost drivers.

## Slide 103: FUNCTION POINT METRICS
A Function Point (FP) is a unit of measurement to express the amount of business functionality, an information system (as a product) provides to a user. FPs measure software size. They are widely accepted as an industry standard for functional sizing.
For sizing software based on FP, several recognized standards and/or public specifications have come into existence.

## Slide 104: FUNCTION POINT METRICS
COSMIC − ISO/IEC 19761:2011 Software engineering. A functional size measurement method.
FiSMA − ISO/IEC 29881:2008 Information technology - Software and systems engineering - FiSMA 1.1 functional size measurement method.
IFPUG − ISO/IEC 20926:2009 Software and systems engineering - Software measurement - IFPUG functional size measurement method.
Mark-II − ISO/IEC 20968:2002 Software engineering - Ml II Function Point Analysis - Counting Practices Manual.
NESMA − ISO/IEC 24570:2005 Software engineering - NESMA function size measurement method version 2.1 - Definitions and counting guidelines for the application of Function Point Analysis.

## Slide 105: FUNCTION POINT METRICS
Object Management Group Specification for Automated Function Point
Object Management Group (OMG), an open membership and not-for-profit computer industry standards consortium, has adopted the Automated Function Point (AFP) specification led by the Consortium for IT Software Quality. It provides a standard for automating FP counting according to the guidelines of the International Function Point User Group (IFPUG).
Function Point Analysis (FPA) technique quantifies the functions contained within software in terms that are meaningful to the software users. FPs consider the number of functions being developed based on the requirements specification.
Function Points (FP) Counting is governed by a standard set of rules, processes and guidelines as defined by the International Function Point Users Group (IFPUG). These are published in Counting Practices Manual (CPM).

## Slide 106
THANK YOU