# Project Scope and Requirements Management

Lab Session #3

Table of Contents

1.	Executive Summary	2

2.	Project Scope	2

2.1.	In Scope	2

2.2.	Out of Scope	2

3.	Epics [Major Functions]	3

4.	Requirements	3

4.1.	Functional Requirements	3

4.2.	Non-Functional Requirements	4

4.3.	Infrastructure Requirements	4

4.4.	Requirement definition in Agile	5

Reference	5

# Executive Summary

The SRM University Cybersecurity Moonshot Initiative is a 6-year, whole-of-university transformation program to establish a comprehensive, centralized cybersecurity framework. It protects 70,000+ students, faculty, and staff across 8 campuses, builds national leadership in cybersecurity education and research, and creates a self-sustaining ecosystem. The project delivers governance, advanced infrastructure, academic programs, research capabilities, industry partnerships, and advanced technologies while achieving 80% risk reduction and generating ₹13-15 crores annual revenue.

# Project Scope

The scope covers a phased implementation of cybersecurity governance, technology, education, research, and ecosystem development to transform SRM into a national leader in digital trust and resilience.

| S.No | Activities In Scope | Activities Out of Scope |
| --- | --- | --- |
| 1 | Design, deploy and operate centralized Security Operations Center (SOC) | Day-to-day routine IT support and helpdesk operations |
| 2 | Implement Zero Trust architecture, SIEM, EDR, MFA across all campuses | Replacement of core academic ERP or learning management systems |
| 3 | Launch B.Tech, M.Tech, Ph.D. in Cybersecurity and research center | Development of non-cybersecurity academic programs |
| 4 | Establish industry and government partnerships (20+ MOUs) | Management of general university procurement processes |
| 5 | Deliver university-wide security awareness and training programs | Construction of non-cybersecurity campus buildings |
| 6 | Achieve ISO 27001 certification and regulatory compliance (DPDP, CERT-In) | Ongoing maintenance of legacy non-security applications |

## In Scope

- All 5 implementation phases (Foundation, Infrastructure, Education & Research, Ecosystem, Advanced Capabilities)

- Governance, policy framework, and Six Pillar structure

- Infrastructure upgrades, research labs, and continuous monitoring

- Workforce development and revenue-generating services

## Out of Scope

- Routine operational IT support and general network maintenance

- Non-cybersecurity academic curriculum development

- Physical campus security (CCTV, access control beyond digital)

- Funding for unrelated university infrastructure projects

# Epics [Major Functions]

| Epic | Epic Description |
| --- | --- |
| E1 | Cybersecurity Governance & Foundation |
| E2 | Secure Infrastructure & Operations (SOC, Zero Trust) |
| E3 | Cybersecurity Education & Talent Development |
| E4 | Research & Innovation Center Establishment |
| E5 | Ecosystem & Strategic Partnerships |
| E6 | Advanced Capabilities & Continuous Maturity |

# Requirements

## Functional Requirements

| Requirement | Requirement Specification | Department |
| --- | --- | --- |
| E1FR1 | As a CISO, I want a centralized Moonshot Council so that governance and decision-making is coordinated across all pillars | Moonshot Council |
| E2FR1 | As a security analyst, I want AI-powered threat detection and SIEM so that threats are identified in <15 minutes | IT / Security Operations |
| E3FR1 | As a student, I want to enroll in B.Tech Cybersecurity program with hands-on labs so that I gain industry-ready skills | Academics |
| E3FR2 | As a faculty member, I want access to a dedicated 5,000 sq ft research lab so that I can conduct cutting-edge projects | Research |
| E4FR1 | As a researcher, I want tools for quantum cryptography and AI security experiments | Research Center |
| E5FR1 | As an industry partner, I want MOUs and joint research projects so that we can collaborate on real-world problems | Industry Relations |
| E6FR1 | As a university leader, I want automated incident response and post-quantum cryptography so that the university remains future-ready | Leadership |
| E1FR2 | As any user, I want mandatory MFA and quarterly awareness training so that human risk is minimized | All Users |

## Non-Functional Requirements

| Requirement | Category of NFR | Requirement Specification | Department |
| --- | --- | --- | --- |
| NFR1 | Security | All systems must implement Zero Trust architecture with encryption at rest and in transit | IT / Security |
| NFR2 | Availability | Critical systems must achieve 99.9% uptime with geo-redundant backups | Operations |
| NFR3 | Performance | Threat detection and response dashboards must load within 3 seconds | Security Ops |
| NFR4 | Scalability | Solution must support 70,000+ concurrent users across 8 campuses | Infrastructure |
| NFR5 | Compliance | Full adherence to DPDP Act, CERT-In directives, UGC guidelines, and ISO 27001 | Legal / Security |
| NFR6 | Usability | Security tools and policies must be user-friendly with minimal disruption to academics | All Users |
| NFR7 | Reliability | System must recover from incidents within 1 hour (RTO) and zero data loss (RPO) | Operations |
| NFR8 | Confidentiality | Student and research data must be protected with role-based access and audit logging | Privacy |
| NFR9 | Extensibility | Architecture must allow integration of new tools within 30 days | Technology |
| NFR10 | Interoperability | Must integrate with existing university systems (ERP, LMS) without major rework | IT |

## Infrastructure Requirements

| Requirement | Requirement Specification | Department |
| --- | --- | --- |
| IR1 | Central Security Operations Center (SOC) at KTR campus | Security Ops |
| IR2 | 5,000 sq ft dedicated Cybersecurity Research & Training Lab | Research |
| IR3 | High-performance servers, workstations, and virtual lab environments | Infrastructure |
| IR4 | SIEM, EDR, Next-Gen Firewalls, AI threat detection platform | Security Ops |
| IR5 | Secure VPN, network segmentation, and redundant encrypted links across 8 campuses | Network |
| IR6 | Cloud security platform subscriptions and threat intelligence feeds | Operations |

## Requirement definition in Agile

| User Story | Acceptance Criteria | Size of User Story |
| --- | --- | --- |
| As a security analyst, I can view real-time threats in the SOC dashboard so that I can respond quickly | Dashboard shows threats in <15 min; alerts prioritized; exportable reports | Medium |
| As a student, I can access virtual cybersecurity labs remotely so that I can practice skills anytime | Labs available 24x7; supports CEH/CISSP tools; usage tracking | Large |
| As a researcher, I can collaborate securely on joint projects with industry partners so that knowledge sharing is protected | Encrypted file sharing; role-based access; audit logs | Medium |

# Reference

- https://www.pmi.org/

- https://www.atlassian.com/agile/project-management/user-stories

- NIST Cybersecurity Framework

- CERT-In Guidelines & DPDP Act 2023

- ISO/IEC 27001:2022 Information Security Management