EXP : 01

BUSINESS CASE TEMPLATE

| DATE |  |
| --- | --- |
| PROJECT TITLE | Secure SRM 2030 |
| BATCH NO / NAME | 00/CSBS |
| TEAM MEMBERS | MD.ADIL RA2311042040052 S.ANANDHASASIDHARAN RA2311042040040 |

THE PROJECT In bullet points, describe the problem this project aims to solve or the opportunity it aims to develop.

- Critical Cybersecurity Gap: SRM University currently lacks a comprehensive, centralizedcybersecurity framework to protect 70,000+ students, faculty, and staff across 8 campuses from evolving cyber threats - Rising Threat Landscape: Educational institutions face increasing ransomware attacks, data breaches, phishing campaigns, and nation-state threats targeting research data and intellectual property - Fragmented Security Infrastructure: Each campus operates with isolated security measures, creating vulnerabilities and inefficiencies without unified threat monitoring or incident response - Workforce Development: Address India's critical shortage of cybersecurity professionals by creating comprehensive educational programs and producing industry-ready graduates

THE HISTORY In bullet points, describe the current situation.

- Current Security Posture: SRM operates with basic firewall and antivirus protections across campuses, but lacks advanced threat detection, centralized monitoring, or coordinated incident response capabilities - Past Incidents: The university has experienced phishing attacks, unauthorized access attempts, and minor data leakage incidents that highlighted security vulnerabilities (details confidential) - Existing Infrastructure: 8 campuses operate semi-independently with varying levels of security maturity, inconsistent policies, and limited inter-campus coordination - Education Programs: Computer Science and IT departments offer some security courses, but no dedicated cybersecurity degree programs or research centers exist

LIMITATIONS List what could prevent the success of the project, such as the need for expensive equipment, bad weather, lack of special training

- Budget Constraints: Estimated ₹50-75 crores required over 6 years; securing sustained funding commitment from university leadership and external sources may be challenging - Talent Acquisition: Difficulty recruiting qualified cybersecurity professionals who may prefer industry positions offering higher compensation than academic salaries - Technical Complexity: Implementing Zero Trust architecture, AI-powered security, and quantum-safe cryptography requires specialized expertise not currently available in-house - Change Resistance: Faculty, staff, and students may resist new security policies perceived as inconvenient (e.g., MFA requirements, access restrictions, monitoring)

APPROACH List what is needed to complete the project.

- Phase 1 Foundation: Appoint CISO and establish Moonshot Council for governance and planning - Phase 1 Assessment: Conduct security audits and risk assessments across all campuses - Phase 2 Infrastructure: Deploy Central SOC and AI-powered threat detection systems - Phase 2 Network: Implement Zero Trust architecture and secure VPN connections - Phase 3 Education: Launch B.Tech and advanced degree programs in cybersecurity - Phase 3 Research: Establish dedicated research center with specialized labs - Phase 4 Partnerships: Form MOUs with industry and government for collaborations - Phase 5 Advanced: Pilot quantum cryptography and AI incident response - Continuous Personnel: Hire and train 50+ cybersecurity professionals ongoing - Continuous Monitoring: Conduct quarterly assessments and annual audits for improvement

BENEFITS In bullet points, list the benefits that this project will bring to the organization.

- Enhanced Protection: Reduce cybersecurity risk by 80% protecting 70,000+ users - Incident Response: Achieve <15 minute detection and <1 hour response times - Data Safeguard: Protect intellectual property and records worth ₹500+ crores - Talent Pipeline: Produce 500+ professionals addressing India's skills gap - Cost Savings: Prevent ₹20-50 crores losses from potential incidents - Revenue Generation: ₹13-15 crores annually from training and consulting

DISCLAIMER Any articles, templates, or information provided by Smartsheet on the website are for reference only. While we strive to keep the information up to date and correct, we make no representations or warranties of any kind, express or implied, about the completeness, accuracy, reliability, suitability, or availability with respect to the website or the information, articles, templates, or related graphics contained on the website. Any reliance you place on such information is therefore strictly at your own risk.

SIGNATURE – TEAM MEMBERS

1.

2.